XyzLend Bank

Digital Loan Origination System (DLOS)

Business Requirements Document (BRD)

Version 1.2  |  24 August 2026  |  Status: Approved for Design

| Field | Detail |
| --- | --- |
| Document Owner | Business Analyst — Portfolio Project |
| Business Sponsor | Chief Retail Banking Officer |
| Project Name | Digital Loan Origination System (DLOS) |
| Department | Retail Banking / Consumer Lending |
| Prepared For | Steering Committee, Product, Engineering, Risk & Compliance |
| Distribution | Confidential — Internal Stakeholders Only |

# 1. Document Control

## 1.1 Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 02-Jun-2026 | Business Analyst | Initial draft — objectives & scope |
| 0.5 | 20-Jun-2026 | Business Analyst | Added functional & non-functional requirements |
| 1.0 | 10-Jul-2026 | Business Analyst | Incorporated stakeholder review feedback |
| 1.2 | 24-Aug-2026 | Business Analyst | Approved baseline for solution design |

## 1.2 Approval Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Business Sponsor | Chief Retail Banking Officer | Approved | 22-Aug-2026 |
| Head of Credit Risk | Director, Credit Risk | Approved | 22-Aug-2026 |
| Head of Compliance | Director, Compliance & Legal | Approved w/ conditions | 23-Aug-2026 |
| IT Delivery Lead | VP, Digital Engineering | Approved | 23-Aug-2026 |

# 2. Executive Summary

XyzLend Bank currently originates personal (unsecured) loans through a branch- and paper-based process that takes an average of 5 business days from application to funding, requires customers to visit a branch at least once, and relies on manual re-keying of data between the origination form, the credit bureau portal, and the core banking system. This creates processing delays, a high error rate (estimated 8-11% of applications require rework), and a poor customer experience relative to fintech competitors offering same-day decisions.

This Business Requirements Document defines the business need, scope, and requirements for the Digital Loan Origination System (DLOS) — a customer-facing web and mobile application, integrated underwriting workspace, and automated decisioning engine that will allow customers to apply, upload supporting documents, receive a credit decision, e-sign a loan agreement, and receive disbursed funds without visiting a branch, for straightforward applications, within 24 hours.

# 3. Business Objectives

| ID | Objective | Success Metric | Target |
| --- | --- | --- | --- |
| OBJ-01 | Reduce average loan cycle time | Time from submission to funding | ≤ 24 hrs for auto-approved loans |
| OBJ-02 | Increase straight-through processing | % of applications requiring no manual touch | ≥ 60% within 6 months of launch |
| OBJ-03 | Reduce data-entry errors | Application rework / correction rate | < 3% |
| OBJ-04 | Improve customer satisfaction | Post-application CSAT / NPS | CSAT ≥ 4.5 / 5 |
| OBJ-05 | Increase digital channel adoption | % of personal loan applications submitted online | ≥ 75% within 12 months |
| OBJ-06 | Maintain regulatory compliance | Audit findings related to lending disclosures | Zero critical findings |

# 4. Project Scope

## 4.1 In Scope

- Online application intake for unsecured personal loans ($1,000 - $50,000) for existing and new-to-bank retail customers.

- Digital identity verification (KYC) and document upload (ID, proof of income, proof of address).

- Real-time integration with external credit bureau for credit report and score retrieval.

- Automated risk-scoring and decisioning engine for straightforward applications (auto-approve / auto-decline).

- Underwriter workbench for applications referred for manual review (edge cases, thresholds, exceptions).

- E-signature capture for loan agreement and disclosures.

- Integration with core banking system for account funding / disbursement.

- Customer-facing application status tracking (web and mobile).

- Automated adverse-action and approval notifications (email/SMS) meeting regulatory disclosure requirements.

## 4.2 Out of Scope (Phase 1)

- Secured loans (auto, mortgage, home equity).

- Business / commercial lending.

- Loan servicing, repayment, and collections functionality (handled by existing Loan Servicing platform).

- In-branch assisted-application tablet experience (planned Phase 2).

- Third-party loan marketplace / broker integrations.

# 5. Stakeholders

A full stakeholder map with influence/interest analysis is provided as a companion artifact (Stakeholder Map). Key stakeholder groups:

| Stakeholder | Role / Interest |
| --- | --- |
| Chief Retail Banking Officer | Business sponsor; owns P&L impact and strategic alignment |
| Credit Risk & Underwriting | Defines risk appetite, scoring rules, manual review criteria |
| Compliance & Legal | Ensures adherence to lending regulations (TILA, ECOA, fair lending) |
| IT / Engineering | Designs and builds the platform and integrations |
| Customer Service / Contact Centre | Supports customers through the digital journey |
| Core Banking Operations | Owns account creation, disbursement, and ledger posting |
| Customers | End users applying for personal loans |
| Credit Bureau (external vendor) | Supplies credit reports/scores via API |

# 6. Functional Requirements

| Req ID | Requirement | Priority |
| --- | --- | --- |
| BR-01 | The system shall allow a customer to submit a personal loan application online, capturing personal, employment, income and loan-purpose details. | Must |
| BR-02 | The system shall allow customers to securely upload supporting documents (ID, income proof, address proof) in PDF/JPG/PNG up to 10MB each. | Must |
| BR-03 | The system shall perform identity verification (KYC) prior to allowing document submission. | Must |
| BR-04 | The system shall retrieve a credit report and score from the integrated credit bureau in real time. | Must |
| BR-05 | The system shall calculate a risk score and apply configurable decision rules to auto-approve, auto-decline, or refer an application for manual review. | Must |
| BR-06 | The system shall provide underwriters a workbench to review referred applications, view supporting documents and credit data, and record a decision with rationale. | Must |
| BR-07 | The system shall generate loan agreement and disclosure documents pre-populated with application data. | Must |
| BR-08 | The system shall capture a legally binding e-signature on the loan agreement. | Must |
| BR-09 | The system shall trigger disbursement of approved funds to the customer's linked account via the core banking system. | Must |
| BR-10 | The system shall allow customers to view real-time application status (Submitted, Under Review, Approved, Declined, Funded). | Must |
| BR-11 | The system shall send automated notifications (email/SMS) at each status change, including regulatory adverse-action notices on decline. | Must |
| BR-12 | The system shall allow an applicant to save an in-progress application and resume within 14 days. | Should |
| BR-13 | The system shall allow a customer to withdraw an application prior to final decision. | Should |
| BR-14 | The system shall provide the underwriting team a queue view with SLA countdown per application. | Should |
| BR-15 | The system shall support configurable interest-rate and fee tiers based on risk grade. | Should |
| BR-16 | The system shall allow compliance staff to export an audit trail of all decisions and data changes for a given application. | Must |
| BR-17 | The system may recommend alternate loan amounts/terms when an applicant does not qualify for the requested amount. | Could |

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | 95% of pages shall load in ≤ 2 seconds; credit decision (auto path) returned in ≤ 60 seconds. |
| Availability | System shall be available 99.5% during business hours (6am-11pm local), excluding planned maintenance. |
| Security | All PII and financial data encrypted in transit (TLS 1.2+) and at rest (AES-256); MFA required for underwriter access. |
| Compliance | Solution shall comply with TILA, ECOA/Regulation B, FCRA, GLBA, and applicable state lending disclosure laws. |
| Auditability | Every decision, data change, and document access shall be logged with user, timestamp, and reason, retained 7 years. |
| Accessibility | Customer-facing UI shall meet WCAG 2.1 AA. |
| Scalability | System shall support 5x current application volume (peak 10,000 applications/day) without redesign. |
| Usability | A first-time applicant shall be able to complete the application in ≤ 10 minutes without assistance. |

# 8. Assumptions

- Existing retail customers can be authenticated via existing online banking credentials (SSO).

- The credit bureau vendor's API supports real-time (synchronous) score retrieval within agreed SLAs.

- Core banking system exposes an API for account funding; no direct database access will be used.

- Compliance-approved document templates (agreement, disclosures) will be provided prior to build.

- Underwriting risk rules for Phase 1 are limited to loans up to $50,000; higher-value requests route to existing manual process.

# 9. Constraints

- Solution must launch within two fiscal quarters to align with the FY27 digital banking roadmap.

- Must integrate with the existing core banking platform without modifying its ledger schema.

- Budget capped at the approved project charter allocation; any scope addition requires change control.

- Must reuse the bank's existing identity-verification (KYC) vendor contract.

# 10. Risks

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Credit bureau API latency exceeds SLA during peak load | High | Medium | Implement async fallback with queued status + caching; negotiate SLA credits |
| Regulatory change to adverse-action notice requirements mid-build | High | Low | Compliance sign-off gate before each release; template externalised for fast update |
| Underwriters resist new workbench, continue using legacy tools | Medium | Medium | Early UAT involvement, training plan, phased cutover with legacy fallback |
| Auto-decision model produces disparate impact across demographic groups | High | Low | Fair-lending model validation, ongoing bias monitoring, Compliance review |
| Core banking integration delayed by vendor capacity | Medium | Medium | Confirm vendor slot at kickoff; build against mock API in parallel |

# 11. Dependencies

- Credit Bureau real-time API — availability confirmed by Vendor Management (target: Sprint 2).

- Core Banking disbursement API — owned by Core Banking Ops (target: Sprint 4).

- Identity verification (KYC) service — existing vendor, contract extension pending Legal.

- E-signature platform — existing enterprise licence, integration effort only.

# 12. Glossary

| Term | Definition |
| --- | --- |
| STP | Straight-Through Processing — an application that completes without any manual touchpoint |
| KYC | Know Your Customer — identity verification process required before onboarding a financial product |
| Adverse Action Notice | Regulatory disclosure required when a credit application is declined or terms are less favourable than requested |
| Risk Grade | Internal classification (A-E) reflecting an applicant's assessed credit risk |
| SLA | Service Level Agreement — target response/turnaround time for a process or integration |